Method Statement and Risk Assessment

Project: **Customer Name**

Client: Contact Number

Description: Window Cleaning

Date:

Prepared By:

INTRODUCTION

Scope

This document describes the method and safety considerations whilst carrying out window cleaning at **Customer name**.

Objective

The objective of this method statement is to carry out the work specified in a safe, professional and efficient manner.

Responsibility

The Operations Manager of Premier Cleaning is responsible for the establishment, implementation and maintenance of this document.  He is also responsible for ensuring that the execution of the operation is in compliance with the method statement.

METHOD STATEMENT

Access Method

We will utilise the water fed pole cleaning method negating the need for access equipment on the exterior of the property. Access to the interior glass on the building will be gained by using steps or ladders where necessary.

Site Preparation

Appropriate areas will be marked with warning signs. Sentries will be placed if deemed necessary. Work may be carried out (if requested) out of normal working hours to minimise disruption.

Cleaning Method

For the cleaning of external windows the following methods will be used:

The water fed pole window cleaning system using purified deionised water which will clean all frames and glass to a smear free sine.

For the cleaning of internal windows (where applicable) the following method will be used:

a.    Water with a light detergent shall be used (COSHH details can be 	         given if requested).

b.    The window will be cleaned using a synthetic applicator, with the 	         cleaning solution being removed with a rubber squeegee.

c.     Any subsequent runs or smears will be removed with a

microfibre cloth.

Personal Protective Equipment

The following will be worn:

a.     Barrier cream/Protective Gloves

b.     Hygienic protective over boots will be worn in the swimming pool 	         area.

c.     Suitable footwear that is in good condition and has good grip

and anti-slip properties.

RISK ASSESSMENT – TASK SPECIFIC

Assessment of Risks

The objective of this Risk Assessment is to evaluate the risk whilst undertaking the window cleaning at **Customer name**.

Specific Risk Assessment

This section identifies the specific risks involved and quantifies their likelihood based on the following table:

| Numeric Value | Probability | Description |
| --- | --- | --- |
| 5 | Likely/frequent | Has occurred frequently. Event only to be expected. |
| 4 | Probable | Not surprised. Will occur several times. |
| 3 | Possible | Could occur sometime. |
| 2 | Remote | *Unlikely though conceivable. |
| 1 | Improbable | *So unlikely that the probability of it occurring is close to zero. |

Your Company name considers 1 and 2 as the level of risk for normal controlled working conditions.

Moving Equipment and Materials

Controlled Level of Risk – 1

Hazard:  		Risk of Manual handling injury.

Causes:		Incorrect lifting techniques.

Control Measures:	Utilise correct lifting procedures.

Slips, Trips and Falls

Controlled Level of Risk – 2

Hazard:		Risk of slipping on wet floor or tripping on

equipment/hoses.

Causes:		Water from window cleaning falling to floor.

Equipment (e.g. ladders) left lying around.

People tripping over hose.

Control Measures:	Ensure barriers and/or warning signs used.

Stow equipment tidily and out of the way.

Falling from Ladder (Only used infrequently)

Controlled Level of Risk – 2

Causes:		Untrained operatives.

Uneven or slippery floor surface.

Control Measures:	Use water fed pole to access all

2nd storey windows and higher from the

Ground, eliminating the need for ladders.

Ensure operatives are fully trained in using ladders and

step-ladders (when requiring use).

All ladders footed or a ladder stabilising device used 			when necessary.

Weather conditions accounted for when working on 			ladders.

Water Fed Poles hitting buildings, trees or overhead cables

Controlled level of Risk – 2

Causes:                    	Untrained Operatives

High Winds (Only a risk on 3rd Storey windows and higher).

Control Measures: 	Ensure operatives are fully trained in use of water fed

pole system.

Weather conditions accounted for when working 3rd

story windows and higher.

Further Points

The following instructions are included within this Risk Assessment:

- Suitable ladders can only be used to a height of the first floor level from the ground or ground floor flat roof area.

- All equipment (e.g. ladders) must be supplied and maintained by Premier Cleaning.

- Windows on upper floors (above the first floor level) are not applicable in this Risk Assessment, since the **Customer Name** only has two floors.

- Failure of the operatives of Premier Cleaning to comply with the Method Statement and Risk Assessment will result in the immediate termination of our contract with **Customer Name**.

- Window cradles will not be used therefore are not applicable in this Risk Assessment.

- Bosun chairs will not be used, therefore are not applicable in this Risk Assessment.

- Any matters concerning the provision of window cleaning should be reported to Your details.

Signed: